Project Team Name and Number: GradScout - Team 14

TA Name: Dave Randell

Date Submitted: 04/14/2017

**I. Summary of Progress/Milestones Reached (since last reporting period)**

1. Working on building the frontend and backend of the website
2. Working on the matching algorithm
3. Correlation between available variables has been identified and quantified
4. Filtering algorithm for the list of programs based on the user input is completed except for the courses section.

**II. Deliverable/Milestone Status (since last reporting period)**

* Green
  + Firebase Database design and implementation
  + Filtering algorithm for the programs based on the user input
* Yellow
  + The Firebase retrieval is taking longer than expected and it will be fixed in the next iteration
  + Course filtration module needs to be integrated with the main filter code
  + Building the REST API
  + Design of the user input part to get the user priorities
* Red – NA

**III. Resource Status (since last reporting period)**

* Green – All required resources available to continue progress

**IV. Sponsor Status (since last reporting period)**

* Green – Sponsor has followed communication plan and they have expressed satisfaction with progress

**V. Other Status Points**

* NA